# Software Test Plan (STP)

Project: Survey Management System (SMS)

Version: 1.0

Authors: Harshit Vaish, Nakka Gopya, Bhavya K, Devika N

Date: 19-10-2026

Status: Draft

Methodology: Agile (Scrum). Testing runs inside every sprint and in the CI/CD pipeline.

1. Introduction

Purpose: This document defines the test plan for the Survey Management System v1.0. It describes the objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers user authentication and access control, survey creation and management, publishing and sharing, survey taking, results and analytics, and security. Third-party hosting infrastructure and the internals of external services (SMTP provider) are excluded.

References: SMS SRS v1.0, SMS Software Architecture and Design Specification v1.0, OWASP Top 10, WCAG 2.1.

Definitions: SMS (Survey Management System), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), RBAC (Role-Based Access Control), CI/CD (Continuous Integration / Continuous Delivery), UAT (User Acceptance Testing), TC (Test Case).

2. Test Items

- Authentication module (register, login, password reset, roles)

- Survey builder module (create, questions, lifecycle)

- Publishing and sharing module (shareable link, QR code)

- Survey response module (submit, validation, duplicate prevention, anonymous)

- Results module (consolidation, charts, CSV/PDF export)

- REST API layer and database

- Web user interface (desktop and mobile)

3. Features to be Tested

Features are mapped to the SRS requirement IDs.

| Req ID | Feature |
| --- | --- |
| SVY-F-001 | Register and log in with email and password |
| SVY-F-002 | Role-based access (Creator, Respondent, Administrator) |
| SVY-F-003 | Password reset by emailed link |
| SVY-F-004 | Create a survey with title, description and dates |
| SVY-F-005 | Question types (single choice, multiple choice, text, rating scale, dropdown) |
| SVY-F-006 | Mandatory and optional questions |
| SVY-F-007 | Edit, reorder and delete questions in draft |
| SVY-F-008 | Survey lifecycle (Draft, Published, Closed) and structure lock |
| SVY-F-009 | Shareable link and QR code |
| SVY-F-010 | Complete and submit a survey with mandatory-field validation |
| SVY-F-011 | Prevent duplicate submissions |
| SVY-F-012 | Anonymous responses |
| SVY-F-013 | Consolidated results (counts, percentages, averages) |
| SVY-F-014 | Result charts |
| SVY-F-015 | Export results as CSV or PDF |
| SVY-NF-001 | Response time at or below 2 s for 95% of requests |
| SVY-NF-002 | 500 concurrent respondents |
| SVY-NF-003 | 99.5% monthly availability |
| SVY-NF-004 | Responsive UI and supported browsers |
| SVY-NF-005 | At least 80% test coverage enforced in CI |
| SVY-SR-001 to 005 | Security requirements (see Section 5.1) |

4.Features not to be Tested

- Internal implementation of the external SMTP provider (only that our system hands over the email correctly is tested)

- Hosting platform infrastructure and its uptime guarantee (availability is monitored, not load-broken)

- Third-party libraries (chart, QR and PDF libraries)

- Features not in SRS v1.0 (for example conditional questions, partial-progress saving, email invitations)

5. Test Approach / Strategy

Levels:

- Unit tests (functions, services, components)

- Integration tests (API with database, API with email service)

- System tests (end-to-end user flows in the browser)

- Acceptance tests (UAT against SRS acceptance criteria)

Types:

- Functional testing (all SVY-F requirements)

- Regression testing (automated suite run on every push)

- Performance and load testing (response time)

- Usability and compatibility testing (responsive layout, browsers, accessibility)

- Security testing (Section 5.1)

Entry Criteria: Stable build available from the pipeline, test data and environment ready, requirements for the sprint baselined.

Exit Criteria: All planned test cases executed, no critical or high-severity defects open, all High-priority requirements passed, code coverage at or above 80%, all acceptance criteria in the SRS satisfied.

5.1 Security Validation

| Req ID | What is validated | Method |
| --- | --- | --- |
| SVY-SR-001 | TLS 1.2+ only; HTTP redirects to HTTPS | SSL Labs / testssl.sh scan |
| SVY-SR-002 | Passwords stored only as hashes | Database inspection and code review |
| SVY-SR-003 | Server-side authorisation on every endpoint | API tests using another user’s IDs and tokens |
| SVY-SR-004 | Input validation against SQL injection and XSS | Manual payloads plus OWASP ZAP scan |
| SVY-SR-005 | Rate limiting and CAPTCHA | Scripted repeated requests expecting HTTP 429 |

Security objectives verified: SO-1 Confidentiality (SR-001, 002, 003) and SO-2 Integrity (SR-004, 005 and duplicate-submission prevention).

6. Test Environment

Hardware: Developer laptops, cloud CI runners, and a cloud-hosted staging server.

Software: SMS application (front end, REST API), relational database (test instance), modern browsers (Chrome, Firefox, Edge, Safari) and mobile browser emulation.

Tools:

| Purpose | Tool |
| --- | --- |
| Unit testing and coverage | Jest or pytest or JUnit (according to the chosen stack) with coverage plugin |
| API testing | Postman / Newman |
| UI / end-to-end automation | Selenium or Playwright |
| Performance testing | Apache JMeter or k6 |
| Security scanning | OWASP ZAP, testssl.sh |
| Code quality | SonarCloud |
| Email testing | Mailpit or MailHog (fake SMTP server) |
| CI/CD | GitHub Actions |
| Defect tracking and backlog | GitHub Issues / Projects or Jira |

Test Data: Dummy Creator, Respondent and Administrator accounts; sample surveys with every question type; a reference data set of 100 responses with hand-calculated results for verifying consolidation.

7. Test Schedule

Testing is repeated in every sprint. Replace the sprint labels with your actual dates.

| Milestone | Date / Sprint |
| --- | --- |
| Test plan and CI test skeleton ready | Sprint 0 |
| Test case design for Auth and Survey Builder | Sprint 1 |
| Test case design for Publishing and Survey Taking | Sprint 2 |
| Test case design for Results, performance and security | Sprint 3 |
| System, performance and security test execution | Sprint 4 |
| Regression run and defect closure | Sprint 4 |
| UAT | Before final submission |

8. Test Deliverables

- Test Plan

- Test Cases (manual and automated)

- Automated test scripts (unit, API, end-to-end, performance)

- Test Data

- Test Execution Logs and CI pipeline reports

- Defect Reports

9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead |  | Prepare plan, coordinate execution |
| Test Engineer |  | Design and execute test cases, log defects |
| Developer |  | Support defect fixes and triage |
| Product Owner |  | Approve test results and sign off readiness |

10. Risk and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Test environment downtime | Maintain backup environment on cloud VM |
| Free-tier hosting limits slow tests | Run heavy load tests in a short-scheduled window |
| Flaky UI tests | Use stable selectors, retry, and keep end-to-end tests focused on key flows |
| Insufficient time for security testing | Add ZAP scan to the pipeline early (Sprint 1 onward) |

# 11. Assumptions and Dependencies

- The pipeline and a staging environment are available from Sprint 0

- A fake SMTP server is available for email tests

- Test data is created before each sprint

- Requirements stay stable during a sprint

12. Suspension and Resumption Criteria

Suspend testing if:

- The test environment is unavailable for more than 4 hours

- The build is so unstable that more than 30% of test cases are blocked

- A critical defect blocks login or survey submission

Resume testing when:

- Blocking defects are fixed and verified

- The environment is stable and a new build passes smoke tests

13. Test Case Management and Traceability

The RTM maps every SRS requirement to one or more test cases so that no requirement is left untested.

13.1 Test Case Catalogue

| Test Case ID | Req ID | Description | Expected Result | Type |
| --- | --- | --- | --- | --- |
| TC-Auth-01 | SVY-F-001 | Register a new user, then log in with valid and with invalid credentials | Valid login opens a session; invalid login shows an error | Functional |
| TC-Auth-02 | SVY-F-002 | Respondent and Creator try to open admin and creator pages | Access denied for unauthorised roles | Functional |
| TC-Auth-03 | SVY-F-003 | Request a password reset, use the link, then reuse it after expiry | Link works once, expires after 30 min, old password stops working | Functional |
| TC-Srv-01 | SVY-F-004 | Create a survey with a title; try a close date before the open date | Saved as draft; invalid date rejected | Functional |
| TC-Srv-02 | SVY-F-005 | Add one question of each type and preview | All five types save and render correctly | Functional |
| TC-Srv-03 | SVY-F-006 | Mark a question mandatory and submit without answering | Submission blocked for mandatory; optional can be skipped | Functional |
| TC-Srv-04 | SVY-F-007 | Edit, reorder and delete questions in draft; try again after publish | Works in draft; blocked once published | Functional |
| TC-Srv-05 | SVY-F-008 | Move a survey Draft, Published, Closed; submit to a closed survey | Responses accepted only when published; closed rejects | Functional |
| TC-Pub-01 | SVY-F-009 | Open the generated link and scan the QR code | Both open the correct survey | Functional |
| TC-Resp-01 | SVY-F-010 | Submit with a missing mandatory answer, then a complete one | Error on the missing field; complete submission saved with confirmation | Functional |
| TC-Resp-02 | SVY-F-011 | Submit twice to a single-response survey | Second submission rejected | Functional |
| TC-Resp-03 | SVY-F-012 | Submit an anonymous response and inspect the database and export | No user identifier or email stored or exported | Functional / Security |
| TC-Res-01 | SVY-F-013 | Compare computed results with the hand-calculated reference data set | Counts, percentages and averages match | Functional |
| TC-Res-02 | SVY-F-014 | Open the results page for choice questions | Charts match the table values | Functional |
| TC-Res-03 | SVY-F-015 | Export CSV and PDF as the owning Creator and as another user | Files open and are complete; other user denied | Functional |
| TC-Perf-01 | SVY-NF-001 | Load test at normal load | 95th percentile response at or below 2 s | Performance |
| TC-Perf-02 | SVY-NF-002 | Load test with 500 virtual users | Error rate below 1%, response time within target | Performance |
| Ops report | SVY-NF-003 | Review uptime monitor report for the month | Availability at least 99.5% | Reliability |
| TC-UX-01 | SVY-NF-004 | Check layout at 360 px to 1920 px on Chrome, Firefox, Edge, Safari | No broken layout; all functions usable | Usability |
| CI coverage report | SVY-NF-005 | Run the coverage check in the pipeline | Build fails when coverage is below 80% | Maintainability |
| TC-Sec-01 | SVY-SR-001 | Scan TLS configuration; open the site over HTTP | HTTP redirects to HTTPS; TLS below 1.2 refused | Security |
| TC-Sec-02 | SVY-SR-002 | Inspect stored passwords | Only bcrypt/Argon2 hashes, no plaintext | Security |
| TC-Sec-03 | SVY-SR-003 | Call endpoints with another Creator’s survey ID | Error returned; no data exposed | Security |
| TC-Sec-04 | SVY-SR-004 | Enter SQL injection and script payloads in every input field | Rejected or escaped; no script runs; no DB error | Security |
| TC-Sec-05 | SVY-SR-005 | Send repeated login and submit requests | HTTP 429 after the limit; CAPTCHA shown | Security |

## 13.2 Traceability Summary

Every requirement ID in Section 3 has at least one test case in the catalogue above. The full requirement to module to test mapping is maintained in the RTM of the SRS (Section 8), where the status column is updated as tests pass.

14. Test Metrics and Reporting

Metrics collected:

- Percentage of test cases executed

- Percentage passed and failed

- Defect density and defect aging

- Requirement coverage (requirements with at least one passed test)

- Code coverage from the CI pipeline

- Pipeline success rate

Reports:

- Daily execution status

- Final Test Summary Report

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |